## Slide 1: Implementation Methodology
October, 2024
INTERNAL
Customer Success

## Slide 2: Implementation Methodology – Customer Success
Key Elements to Include
Project Summary and Objectives
Implementation Phases
Roles and Responsibilities
Implementation Timeline
Risk Management
Post Go-Live Support and Continuous Improvement
Materials to include in Client facing documentation Reference Hub

## Slide 3: Implementation Methodology – Customer Success
1. Project Summary & Objectives
Summary of Nuclearn Product Solution(s)
Populate high-level description of the Nuclearn software products to be installed, and their benefits specific to the Client.
Client Objectives
Define the primary goals for the client (e.g., efficiency, cost reduction, data insights).
Product Implementation Background
Populate with mock-up data to serve as a guide for setting up future implementations

## Slide 4: Implementation Methodology – Customer Success
2. Implementation Phases
Discovery & Planning
Key Activities
Nuclearn Product Implementation Methodology
Environment Preparation
Software Development
Testing & Validation
Training & Knowledge Transfer
Go-Live & Support
Deliverables
Initial assessment, requirements gathering, infrastructure review
Implementation plan, project timeline, roles, responsibilities
Setting up the client's infrastructure for deployment (on-premise or cloud
Infrastructure checklist, security assessments, testing environment readiness
Installation and configuration of the AI software
Deployed application, system integration report
Functional testing, integration testing for data training
Test cases, user acceptance test (UAT) results, issue tracking
End-user training, administrator training
Training guides, recorded sessions, user documentation
Transition to production environment, post-deployment support
Go-live checklist, support plan

## Slide 5: Implementation Methodology – Customer Success
3. Roles and Responsibilities
Nuclearn Team
Implementation lead
AI/ML experts
Customer Success Managers
Client Team
Project sponsor
IT administrators
End-users
Role Overview
Populate with mock-up data to serve as a guide for setting up future implementations

## Slide 6: Implementation Methodology – Customer Success
4. Implementation Timeline
Discovery & Planning
Weeks
Implementation Timelines and Milestones
Environment Preparation
Software Development
Testing & Validation
Training & Knowledge Transfer
Go-Live & Support
Milestones
1-2
Requirements finalized
Client environment ready
Software deployed
UAT complete
Documentation hand-off and review
Go-live
TBD
TBD
TBD
TBD
TBD

## Slide 7: Implementation Methodology – Customer Success
5. Risk Management & Contingency Planning
Risks
Data quality issues
Integration challenges
Contingency Plans
TBD
TBD
Common Deployment Risks and Solutions
Populate with mock-up data to serve as a guide for setting up future implementations

## Slide 8: Implementation Methodology – Customer Success
6. Post Go-liv Support & Continuous Improvement
Ongoing Support
Define the support model and continuous monitoring of Nuclearn product installs
Future Enhancements
Discuss the potential for future updates or expansions of the solution
Support and Continuous Improvement
Populate with mock-up data to serve as a guide for setting up future implementations

## Slide 9
Thank you or discussion